Table of Contents

# Spike reports

Time-boxed investigations run to resolve a specific uncertainty before it can affect design or implementation. Each produces a report with a stated method, raw output, and limitations.

| ID | Spike | Date | Status | Outcome |
| --- | --- | --- | --- | --- |
| NOVA-SPK-001 | Local model selection under a 6 GB VRAM ceiling | 2026-09-07 | Partial | The 4B-parameter class holds the test plan schema at 9 to 26 s warm, fully GPU-resident. The 8B class remains unmeasured |

## Planned

| Spike | Resolves | Blocking |
| --- | --- | --- |
| Embedding model and vector dimension | ADR-0005, R-04 | Yes. Blocks schema definition |
| Container-to-host inference reachability | R-09 | No, but it is the most probable early impediment |

## Conventions

- A spike is time-boxed before it starts. Exceeding the box is itself a finding

- Every report states its method, its sample size, and its limitations. A measurement without a stated sample size is not a result

- Harnesses and raw output are committed under artifacts/ so that any figure can be reproduced

- A partial spike is reported as partial. Unmeasured candidates are listed as unmeasured rather than omitted

- Recommendations arising from a small sample are marked provisional and do not become decisions until confirmed