Table of Contents

# Spike reports

Time-boxed investigations run to resolve a specific uncertainty before it can affect design or implementation. Each produces a report with a stated method, raw output, and limitations.

| ID | Spike | Date | Status | Outcome |
| --- | --- | --- | --- | --- |
| NOVA-SPK-001 | Local model selection under a 6 GB VRAM ceiling | 2026-09-07, completed 2026-09-08 | Complete | gemma3:4b. 100 of 100 schema-conformant across five candidates, 17.3 s median, 2.9 GB fully GPU-resident. The 8B class spills a third onto the CPU for no quality gain |
| NOVA-SPK-002 | Embedding model and vector dimension | 2026-09-08 | Complete | embeddinggemma at 768 dimensions. Leads every discriminating retrieval metric across five candidates, 77 ms warm, co-resident with the generation model inside 6 GB |
| NOVA-SPK-003 | Container-to-host inference reachability and datastore provisioning | 2026-09-09 | Complete | Both reachable without configuration. Docker Desktop's host proxy reaches a loopback-bound Ollama, so the anticipated binding change is unnecessary. vector(768) indexes under HNSW and answers correctly |

## Planned

| Spike | Resolves | Blocking |
| --- | --- | --- |
| Hybrid lexical and vector ranking | NOVA-SPK-002 follow-up 3 | No. Deferred until authentic corrections exist |

## Conventions

- A spike is time-boxed before it starts. Exceeding the box is itself a finding

- Every report states its method, its sample size, and its limitations. A measurement without a stated sample size is not a result

- Harnesses and raw output are committed under artifacts/ so that any figure can be reproduced

- A partial spike is reported as partial. Unmeasured candidates are listed as unmeasured rather than omitted

- Recommendations arising from a small sample are marked provisional and do not become decisions until confirmed