Table of Contents

# Vision and Scope

| Field | Value |
| --- | --- |
| Document ID | NOVA-VS-001 |
| Version | 0.3 |
| Status | Draft |
| Owner | Laxmi Poudel |
| Date | 2026-09-08 |

## 1. Business requirements

### 1.1 Background

Producing test cases from a requirement is high-volume, low-variance work. General-purpose LLM assistants generate competent test cases, but they retain no durable knowledge of a team's conventions between sessions.

The practical consequence is a recurring re-instruction cost. An engineer supplies the same constraints on every request: use Given/When/Then, include an unauthenticated case for every endpoint, tag priority P0 through P3, exclude UI cases from backend-only stories. Each correction is applied once and discarded. The generation is inexpensive; restating context indefinitely is not.

Existing mitigations rely on static configuration such as an extended system prompt or a style guide. These are unversioned, unmeasured, and degrade silently as they grow, and they provide no basis for answering whether output quality is improving.

### 1.2 Business opportunity

A system that captures corrections as durable, retrievable, and inspectable state can eliminate the re-instruction cost while remaining auditable. The differentiator is not generation quality but the closed feedback loop around it: extraction with provenance, scored retrieval, and a measured improvement metric gated in continuous integration.

### 1.3 Business objectives and success criteria

NOVA is a portfolio project. Objectives are expressed as demonstrated engineering capability.

| ID | Objective | Success criterion |
| --- | --- | --- |
| BO-1 | Demonstrate that improvement is measured rather than asserted | Correction Recurrence Rate tracked across two or more runs on a fixed dataset, reported including regressions |
| BO-2 | Demonstrate enforceable quality control | A deliberately degraded prompt version is blocked by an automated regression gate |
| BO-3 | Demonstrate an inspectable learning mechanism | A stored memory can be opened, traced to its origin, deleted, and the resulting behaviour change observed |
| BO-4 | Demonstrate defensible technical decision-making | Every architecturally significant decision recorded with alternatives and consequences |
| BO-5 | Deliver a system useful to its author | Case acceptance rate measured over authentic personal usage |

### 1.4 User needs

| ID | Need | Current state |
| --- | --- | --- |
| UN-1 | Retain team conventions across sessions | Not met by existing assistants |
| UN-2 | Receive output already in the team's format | Requires manual reformatting |
| UN-3 | Determine whether the assistant is improving | No mechanism exists |
| UN-4 | Understand why a given output was produced | Opaque |
| UN-5 | Obtain complete negative, boundary, and authorization coverage | Inconsistent |
| UN-6 | Avoid transmitting proprietary requirements to third-party APIs | Not addressed by hosted assistants |
| UN-7 | Correct or remove a rule that produces poor output | No mechanism exists |

### 1.5 Business risks

| ID | Risk | Impact |
| --- | --- | --- |
| BR-1 | Correction extraction quality proves inadequate on a local model | The primary differentiator degrades to manually authored rules |
| BR-2 | The headline improvement metric proves methodologically indefensible | Objective BO-1 cannot be evidenced |
| BR-3 | Scope exceeds the available effort budget | Delivery incomplete at the point of presentation |

Full treatment in Risk Register.

## 2. Vision of the solution

### 2.1 Vision statement

For software and test engineers who must produce test coverage from written requirements on a recurring basis, NOVA is a locally hosted developer agent that converts requirements into structured test plans and retains user corrections as durable, inspectable memory. Unlike general-purpose LLM assistants, NOVA applies prior corrections automatically, exposes the reasoning behind each output, and measures whether corrections stop recurring.

### 2.2 Major features

| ID | Feature | Priority |
| --- | --- | --- |
| FE-1 | Requirement to structured test plan generation, schema-constrained | Must |
| FE-2 | Correction capture at individual test case granularity | Must |
| FE-3 | Extraction of corrections into durable memory with provenance and confidence | Must |
| FE-4 | Scored memory retrieval with the scores exposed to the user | Must |
| FE-5 | Memory management: browse, edit, pin, delete | Must |
| FE-6 | Complete execution trace capture and viewer | Must |
| FE-7 | Outcome-scored strategy selection across a fixed playbook set | Must |
| FE-8 | Evaluation harness with a versioned dataset and CI regression gate | Must |
| FE-9 | Pluggable inference providers with a local default | Must |
| FE-10 | Single-command local deployment | Must |

### 2.3 Assumptions and dependencies

| ID | Assumption | Status |
| --- | --- | --- |
| ASM-1 | Local inference sustains schema fidelity at acceptable latency | Confirmed by measurement. See spike |
| ASM-2 | A local model can extract reusable rules from freeform corrections at acceptable precision | Unverified. Highest project uncertainty |
| ASM-3 | Container-based deployment satisfies the operational demonstration requirement | Accepted |
| ASM-4 | The repository is published publicly, including evaluation data | Accepted |
| ASM-5 | Development proceeds without external code review | Accepted constraint |

| ID | Dependency | Status |
| --- | --- | --- |
| DEP-1 | Ollama runtime | Installed, v0.33.3 |
| DEP-2 | Local model weights | gemma3:4b and embeddinggemma selected by measurement. 3.6 GB on disk |
| DEP-3 | PostgreSQL with the pgvector extension | Not provisioned |
| DEP-4 | Container runtime | Installed, daemon not running |
| DEP-5 | Local embedding model | Not selected. Blocking, see ADR-0005 |

## 3. Scope and limitations

### 3.1 Scope of the initial release

- A single workflow: requirement to structured test plan and test cases

- Persistent memory derived from user corrections, subject to explicit confirmation before storage

- Retrieval scored on similarity, recency, and confidence, with scores surfaced in the interface

- Outcome-scored selection across four fixed playbooks with bounded exploration

- Complete execution trace persistence and inspection

- Evaluation harness: versioned dataset, deterministic checks, adversarial suite, CI regression gate

- Local-first inference behind a provider abstraction

- Container-based local deployment

- Single user, with a multi-tenant-capable schema and isolation enforced and verified from the outset

### 3.2 Scope of subsequent releases

Ordered by anticipated value relative to effort.

| Release | Capability |
| --- | --- |
| 2 | Executable test code generation |
| 2 | Multi-user authentication and authorization |
| 3 | A second task type (defect report structuring) to demonstrate architectural generality |
| 3 | Issue tracker ingestion |
| 4 | Team-shared memory with a review workflow |
| 4 | Hosted deployment |
| 5 | Model fine-tuning, evaluated against the established baseline |

### 3.3 Limitations and exclusions

| ID | Excluded | Rationale |
| --- | --- | --- |
| EX-1 | Model fine-tuning or training of any kind | Deferred. The initial release produces the labelled dataset and baseline that fine-tuning would require |
| EX-2 | Authentication and multi-user access | Schema is prepared; implementation deferred |
| EX-3 | Hosted deployment or a public endpoint | Recorded demonstration substitutes |
| EX-4 | Source repository or code context ingestion | Improves output at disproportionate cost to evaluability |
| EX-5 | Executable test code generation | Approximately doubles scope |
| EX-6 | Issue tracker integrations | Not required to demonstrate the feedback loop |
| EX-7 | Test execution or integration with a user's CI | Out of scope |
| EX-8 | Real-time collaboration, mobile-optimized interface | Out of scope |
| EX-9 | Autonomous learning without human oversight | Every memory write and configuration change is gated |

### 3.4 Constraints

| ID | Constraint | Source |
| --- | --- | --- |
| CON-1 | Approximately 130 to 180 engineering hours | Resource availability |
| CON-2 | Single engineer, no external code review | Project structure |
| CON-3 | Local inference by default, 6 GB VRAM ceiling | Measured hardware limit |
| CON-4 | Local deployment only | Project decision |
| CON-5 | Synthetic and open-source data only | Project decision |
| CON-6 | No model fine-tuning in the initial release | Scope boundary |
| CON-7 | Single user, with a multi-tenant-capable schema | Project decision |

## 4. Business context

### 4.1 Stakeholder profiles

| Stakeholder | Interest | Influence |
| --- | --- | --- |
| Software Engineer (owner) | Delivery, technical demonstration, defensibility of design decisions | Full authority over scope, schedule, and acceptance |
| Primary user persona (test engineer on a feature team) | Reduced re-instruction cost, complete coverage, output in house format | Requirements source. Represented by the owner |
| External technical reviewer | Evidence of engineering judgment, measurement discipline, and testing rigour | Consumer of the artifact. No authority over scope |

### 4.2 Project priorities

| Dimension | Driver | Constraint | Degree of freedom |
| --- | --- | --- | --- |
| Features |  |  | Scope may be reduced against a pre-committed order |
| Quality | Evaluation harness and isolation guarantees are non-negotiable |  |  |
| Schedule |  | Approximately three months at 10 to 15 hours per week |  |
| Cost |  | Zero marginal inference cost required |  |

### 4.3 Operating environment

Single workstation. Windows 11 host. Containerized application services. Inference served by a host-resident runtime with GPU acceleration, 6 GB VRAM. No network egress in the default configuration.

## 5. Definition of terms

See SRS section 1.4.

## Revision history

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 0.1 | 2026-09-08 | Laxmi Poudel | Initial draft |
| 0.2 | 2026-09-08 | Laxmi Poudel | CON-7 recorded in the constraints table |
| 0.3 | 2026-09-08 | Laxmi Poudel | DEP-2 resolved |